A. General Information

| Project Title: | Hospital Resource utilization System |  |  |
| --- | --- | --- | --- |
| Brief Project Description: | An interactive dashboard system developed using Power BI and Python to enable hospital administrators to analyze historical patient and hospital resource data. The system visualizes trends in admissions, length of stay, equipment usage, and discharge efficiency using synthetic EHR data generated from Synthea. The goal is to assist decision-makers in identifying peak hours, underutilized resources, and scheduling inefficiencies to improve hospital operations. |  |  |
| Prepared By: | Group 10 |  |  |
| Date: | May 6 2025 | Version: | Final |
| B. Project Objective: |  |  |  |

Develop a decision-support solution for hospital operations based on pre-processed synthetic EHR data. The system supports hospital administrators in optimizing staff scheduling, bed occupancy, and medical equipment utilization. Dashboards built in Power BI and analytical components developed in Python deliver actionable insights related to admission timing, patient demographics, and resource demand. The goal is to enhance operational efficiency, reduce resource waste, and improve patient service quality through data-backed decisions. Alignment with Strategic Priorities: Supports efficient resource management and operational performance enhancement in healthcare environments. Expected Results: - Improved administrative decision-making - Optimized resource and staff allocation - Increased responsiveness to peak loads Deliverables: - A suite of Power BI dashboards - Python-generated visual components (e.g., box plots) - Structured synthetic datasets - Documentation and presentation materials Benefits: - Reduced operational costs - Improved scheduling outcomes - Enhanced hospital service efficiency Problems Resolved: - Inefficient resource allocation - Lack of real-time operational visibility - Suboptimal staff deployment patterns

C. Assumptions

List and describe the assumptions made in the decision to charter this project.  Please note that all assumptions must be validated to ensure that the project stays on schedule and on budget.

Hospital administrators possess fundamental technical proficiency for using dashboards. The synthetic datasets used are sufficiently comprehensive and representative for meaningful analysis.

# Project Scope

Describe the scope of the project.  The project scope establishes the boundaries of the project.  It identifies the limits of the project and defines the deliverables.

In Scope: - Dashboard creation in Power BI - Python-based analytics for advanced metrics - Data preparation and validation using SQL - Use of Synthea-generated EHR data

List any requirements that are specifically excluded from the scope.

Out of Scope: - Real-time data feeds or APIs - Web or mobile application development - Integration with hospital IT infrastructure

E.

Project Milestones

List the major milestones and deliverables of the project.

| Milestones | Deliverables |
| --- | --- |
| Project staement | Week 1-2 |
| Data Collection | Week 3 |
| Data Exploration &Preparation | Week 4-6 |
| Data Integration &Transformation | Week 7-10 |
| Dashboard &Analytics | Week 11-13 |
| Reporting | Week 14-15 |
| Final Presentation | Week 16 |

F.

Impact Statement

List the impact this project may have on existing systems or units.

| Potential Impact | Systems / Units Impacted |
| --- | --- |
| Introduction of analytics-based operational planning | Hospital administration |
| Shift in existing data workflow expectations | IT Department |

# G. Roles and Responsibilities

Describe the roles and responsibilities of project team members followed by the names and contact information for those filling the roles. The table below gives some generic descriptions.  Modify, overwrite, and add to these examples to accurately describe the roles and responsibilities for this project.

| Sponsor |  |
| --- | --- |
| Name | Role / Email |
| Srikanth Mudigonda | Professor/ Project Guide, Srikanth.mudigonda@slu.edu |
| Project Manager: |  |
| Name | Email / Phone |
| Nishitha Kommineni | Visualizations and interface logic |
| Team Members |  |
| Name | Role/ Mail |
| Guna Varshit Kota | Data generation and integration |
| Muzaffar Ali Mohammad | Visualizations and interface logic |
| Sai Nikhil Mendu | Data generation and integration |
| Sai Teja Reddy Konredddy | Documentation and Overall Coordination |
| Identify the initial funding, personnel, and other resources committed to this project by the project sponsor. H. Resources Resource; Constraints. Project Manager: 1; Time availability limited by academic commitments. Developers: 2; Dependence on synthetic data; no access to real systems. Data Analyst: 1; Constraints in tool compatibility (Power BI, Python). Documentation Specialist: 1; Guidance limited to available office hours and reviews. I. Project Risks Identify the high-level project risks and the strategies to mitigate them. Risk; Mitigation Strategy. Data Inaccuracy in Synthetic Datasets; Validate synthetic data with real-world trends and statistical methods to ensure reliability.. Project Delays due to Academic Scheduling; Set clear milestones and regular progress checks to stay on schedule despite academic obligations.. J. Success Measurements Identify metric and target you are trying to achieve as a result of this project. For example, overall cost savings of $50K or reduce processing time by 25 percent. Metric 1: Milestone Adherence Target: Complete all project phases by designated weekly deadlines. Metric 2: Dashboard Usability Target: Achieve strong feedback from peer and instructor reviews on clarity and utility. Metric 3: Academic Outcome Target: Earn a final grade of ‘A’ based on completeness, depth, and communication quality. |

# K. Signatures

The signatures of the people below document approval of the formal Project Charter.  The project manager is empowered by this charter to proceed with the project as outlined in the charter.

| Project Sponsors: |  |  |
| --- | --- | --- |
| Name | Signature | Date |
| Srikanth Mudigonda |  |  |
| Project Manager: |  |  |
| Name | Signature | Date |
| Nishitha Kommineni | Nishitha |  |